## Slide 1
Expense Management System
By: Thinn Thuzar Date: 2025/02/07
OJT Group 3, 2025

## Slide 2
Overview
Introduction
011
Completed Tasks
02
03
In Progress Tasks and New Tasks
044
Challenges

## Slide 3
Introduction
Our Expense Management System (EMS) is designed to provide employees with an easy and user-friendly way to upload expense reports via web browsers. For administrators, the EMS offers a centralized platform to review and manage expense requests, along with detailed reporting features that enhance financial oversight and control.

## Slide 4
Ticket #9737: Location CRUD (API and blade ) (thinnthuzar/location-api-blade)
Ticket #9736: User CRUD (API and blade ) (thinnthuzar/user-api-design) Ticket #9733: Category CRUD (API and blade) (thinnthuzar/category -api-blade)
Ticket #9729: Department Admin UI (thinnthuzar/category-department-user)
Completed Tasks
Ticket #10259: category list api for employee (thinnthuzar/category-api-employee)
Ticket #9735: User API for Employee (thinnthuzar/employee-login-logout)
Interface, Repository, Controller
Employee Login, Logout, Show Profile, Department List, Categories List, Location List
Ticket Name Branch Name

## Slide 5
Completed Tasks
Ticket #9734: Admin Dashboard Basic Frame (develop)
Ticket #10090: Admin Dashboard Home Page (thinnthuzar/admin-design-fix)
Ticket #10279: Show Department and Location Name in User Page (thinnthuzar/show-department-location-name)
Tikcet #10426: File Upload Design Fix and optimize (thinnthuzar/file-upload-fix-optimize)
Tikcet #10315: Use Middleware For Admin (thinnthuzar/authorization-user) Tikcet #10282: Dashboard Query (thinnthuzar/dashboard-query)
Admin dashboard setup, Dashboard page design with chart, File upload and edit design
Ticket Name Branch Name

## Slide 6
Challenges
Ticket #9733
Ticket #9734
Tikcet #10315
query, business logic write in controller => separate code in interface, repository, service and controller
Tikcet #10426
redirect route instead of view
storage link is already run but file isn’t show, code optimize
Task Name
Reason
css, js file link with current project
Eg review :

## Slide 7
Marketing Strategy
Mail sent to user when admin create a user account
Mail send Process
01
Responsive Design
02
03
In Progress Tasks Future Tasks
01
Responsive design with multiple devices via web browser
Excel Import and Export
02

## Slide 8
THANK YOU!